DCC Enablement Configuration

DEV Simulation Test Report

Server: LU3C01DVSQL01   |   Database: 3CDB   |   Procedure: [cccai].[spApplyDCCEnablementConfiguration]

Purpose

This report shows the result of a safety test on the DCC Enablement procedure. The test used a DEV server only. It did not change any real data. The goal was to check if the procedure works well, and to show which parts we can test now and which parts we cannot test yet.

Executive Summary

| Item | Result |
| --- | --- |
| Total checks planned | 23 |
| Tests fully executed | 18 |
| Tests blocked (missing tool or data) | 4 |
| Test out of scope (wrong procedure) | 1 |
| Real data changed | No |
| Safety mode used | Yes, simulation only |

All 18 executed tests gave the correct result. The procedure worked as expected for every case we could run. No error appeared in any test that should pass. Both bad-data tests were correctly rejected by the system.

What We Tested and the Result

We tested nine items in total: five DCC handler options on one instance, one terminal setting on ten terminals, one location function, and two checks that bad input is correctly rejected.

| Bit | Flag / Test Name | What it does | Target | Result |
| --- | --- | --- | --- | --- |
| 8 | dccEnable | Turns on DCC pricing for the instance | Instance I000000001 | PASS |
| 8 | dccEnableAuth | Turns on DCC at the card authorisation step | Instance I000000001 | PASS |
| 8 | dccEnableCompletion | Turns on DCC at the payment completion step | Instance I000000001 | PASS |
| 8 | dccEnableNfc | Turns on DCC for tap and contactless payments | Instance I000000001 | PASS |
| 8 | dccEnableNfcSingleTap | Turns on DCC for one-tap contactless payments | Instance I000000001 | PASS |
| 2 | Config Download Version | Sets the terminal setting to "Standard" | 10 terminals | PASS (10 of 10) |
| 1 | Add DCCXpressCO | Adds the DCC Xpress CO function to a location | Location 0000000 | PASS |
| 8 | Reject nonexistent instance | Checks the system refuses a fake instance ID | Instance I000012345 | PASS (rejected) |
| 2 | Reject nonexistent terminal | Checks the system refuses a fake terminal ID | Terminal 34567891 | PASS (rejected) |

Terminals Selected for the Bit 2 Test

Ten DEV terminals were used, so we could check both a "no change needed" case and a "real change proposed" case.

| Terminal ID | Starting Version | Target Version | Test Group |
| --- | --- | --- | --- |
| 00000001 | 1 (Standard) | Standard | Already Standard |
| 00000002 | 1 (Standard) | Standard | Already Standard |
| 00000003 | 1 (Standard) | Standard | Already Standard |
| 00000004 | 1 (Standard) | Standard | Already Standard |
| 00000005 | 1 (Standard) | Standard | Already Standard |
| 00000235 | 2 (Different) | Standard | Change Proposed |
| 00000304 | 2 (Different) | Standard | Change Proposed |
| 00000467 | 2 (Different) | Standard | Change Proposed |
| 00000670 | 2 (Different) | Standard | Change Proposed |
| 00000710 | 2 (Different) | Standard | Change Proposed |

Safety and Rollback

Every test used simulation mode, so the procedure only showed a proposed change. It did not save anything. Our test script also opened its own safety transaction around each call and cancelled it after every test. No terminal, instance, or location was changed in the database.

What We Could Not Test, and Why

Four features are part of this procedure, but we could not test them yet. One feature is not part of this procedure at all. The table below explains each case in plain terms.

| Feature | Why it was not tested |
| --- | --- |
| Location DCC Enabled (Bit 1) | The exact setting name for this feature is not confirmed yet. We need the business owner to confirm it. |
| DCC Xpress CO Delayed Terminal | We do not know which system field controls this. It needs to be confirmed before testing. |
| Bit 16 - Receipt Template | The setting exists in the procedure, but we do not have an approved template value to test with. |
| Bit 4 - Firmware Version | A required helper tool ([cccintegrang].[spManageEMVTerminalFirmwarePackage]) is missing on this server. We also need an approved firmware file and a test terminal. |
| DCC Merchant Number | This setting is not part of this procedure. It is owned by a different process, so it is out of scope here. |

The DCC Enablement procedure passed every test we were able to run. It is safe and ready for the confirmed features: the five handler flags, the terminal version setting, and the DCC Xpress CO location function. Coverage was limited to one approved instance and one approved location, so a wider test with more instances is recommended before full roll-out. Four related features cannot be tested yet because we are missing a tool, a value, or a confirmed setting name. These gaps are not failures. They are open items that need input from the business or technical owner before testing can continue.

We recommend approving the tested features for the next stage and running a follow-up test on more DEV instances to widen coverage. For the blocked items, we recommend a short meeting with the process owner to confirm the missing names, values, and tools, so full testing can be completed.